**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 9 JULY 2024 |
| Team ID | INDIVIDUAL |
| Project Name | **CareerCraft: ATS-Optimized Resume Analyzer using Gemini Model** |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

This section outlines the product backlog and sprint schedule for the "CareerCraft: ATS-Optimized Resume Analyzer" project. The backlog is organized into functional requirements (Epics), user stories, and tasks, with corresponding story points, priorities, and estimated timelines. As the sole developer, all tasks will be completed by Jitendra Kumar.

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, and password, and confirming my password. | 2 | High | INDIVIDUAL | 9 JULY 2024 | 3 SEP 2024 |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the application | 1 | High |  |  |  |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low |  |  |  |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium |  |  |  |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High |  |  |  |